## Project Planning Schedule (10 Feb – 20 Feb 2026):-

### 👥 Team Members:- Paina Durga Syamalarao , Medapati Chandra Likitha, Nadimpalli Hema Nagamani, Vankayalapati Venkata ManikantaChanak.

### All tasks are collaborative with equal responsibility

| Date | Time | Task | Team Members |
| --- | --- | --- | --- |
| 10-June | AM | Project Ideation, Empathy Map, Brainstorming | Syam, likitha, Hema, Maniknata |
|  | PM | Literature Survey + Design Concepts | Syam, likitha, Hema, Maniknata |
| 11-June | AM | Functional + Non-Functional Requirements | Syam, likitha, Hema, Maniknata |
|  | PM | Data Flow Diagram (DFD) | Syam, likitha, Hema, Maniknata |
| 12-June | AM | Technical Architecture Diagram | Syam, likitha, Hema, Maniknata |
|  | PM | User Stories Creation + Mapping | Syam, likitha, Hema, Maniknata |
| 13-June | AM | Create Schedule & Timeline | Syam, likitha, Hema, Maniknata |
|  | PM | Create JIRA Tasks & Status Report | Syam, likitha, Hema, Maniknata |
| 14-June | AM | UI Development – Streamlit Upload Function | Syam, likitha, Hema, Maniknata |
|  | PM | Prompt Template Setup with LangChain | Syam, likitha, Hema, Maniknata |
| 15-June | AM | LLM Integration using Gemini Pro | Syam, likitha, Hema, Maniknata |
|  | PM | Summary Generation Functionality | Syam, likitha, Hema, Maniknata |
| 16-June | AM | Visualization and Chart Integration | Syam, likitha, Hema, Maniknata |
|  | PM | Finalize Output Display & UX Checks | Syam, likitha, Hema, Maniknata |
| 17-June | AM | Begin Testing with Multiple Input Formats | Syam, likitha, Hema, Maniknata |
|  | PM | Fix Bugs and Review Summary Quality | Syam, likitha, Hema, Maniknata |
| 18-June | AM | Documentation: Intro, Literature, Conclusion, Future Scope | Syam, likitha, Hema, Maniknata |
|  | PM | Combine Documentation and Finalize Formatting | Syam, likitha, Hema, Maniknata |
| 19-June | AM | PPT Creation + Final Report | Syam, likitha, Hema, Maniknata |
|  | PM | Internal Demo Testing + Feedback Fixes | Syam, likitha, Hema, Maniknata |
| 20-June | AM | Final Review and Submission Preparation | Syam, likitha, Hema, Maniknata |
|  | PM | Final Submission + Upload | Syam, likitha, Hema, Maniknata |